跨境电商平台

架构设计、实施路线图与核心数据模型

Cross-Border E-Commerce Platform Architecture & Data Model

| 项目 | 内容 |
| --- | --- |
| 文档名称 | 跨境电商平台架构设计、实施路线图与核心数据模型 |
| 文档版本 | v1.0 |
| 适用范围 | 平台工程、产品、数据、运维与项目管理团队 |
| 技术基线 | 模块化单体起步、事件驱动解耦、PostgreSQL 15+ |
| 业务范围 | 独立站 / 第三方平台 / 社交渠道，美国 / 欧洲 / 东南亚市场 |
| 编制日期 | 2026-10-12 |

# 1. 文档概述

## 1.1 文档目的

本文档系统性整合跨境电商平台的整体架构设计、分阶段实施路线图、商品与订单领域的实体关系模型，以及可直接落地的 PostgreSQL 建表脚本，形成一份可供评审、实施与交接的完整技术文档。

## 1.2 读者对象

- 架构师与研发团队：理解领域边界、聚合划分与技术选型。

- 产品与业务团队：理解业务场景、状态机与履约流程。

- 数据与运维团队：理解数据模型、一致性与迁移策略。

- 项目管理团队：理解实施阶段、里程碑、交付物与验收标准。

## 1.3 术语表

| 术语 | 含义 |
| --- | --- |
| SPU | Standard Product Unit，标准产品单元，描述商品的共性属性。 |
| SKU | Stock Keeping Unit，库存量单位，描述可独立售卖、独立库存的最小单元。 |
| 快照 Snapshot | 下单时复制的商品、价格、地址、税费与汇率等数据副本，保证历史订单不随主数据变化。 |
| 渠道 Channel | 商品销售与订单来源，如独立站、第三方平台、社交渠道。 |
| 履约 Fulfillment | 订单从仓库完成拣货、打包、发货的过程。 |
| 防腐层 ACL | Anti-Corruption Layer，隔离外部平台模型与内部领域模型。 |
| 本地消息表 | 与业务事务同库落库的待投递消息表，配合定时投递实现最终一致。 |
| 幂等 Idempotency | 同一请求重复执行结果一致，用于支付回调、下单等场景。 |

# 2. 业务场景与架构目标

## 2.1 目标业务场景

某中国品牌出海，通过独立站、第三方电商平台和社交媒体渠道销售商品，目标市场覆盖美国、欧洲与东南亚。平台需要支撑如下真实业务：

- 多市场：面向美国、欧洲、东南亚等国家与地区，支持多语言、多币种、多时区。

- 多渠道：独立站、Amazon/eBay 等第三方平台、TikTok/Instagram 等社交渠道统一接入。

- 多仓履约：订单可由国内仓、海外仓或第三方仓履约，一个订单可拆分为多个履约单。

- 跨境交易：涉及支付、税费计算、物流、清关、退款与售后。

- 大促高峰：黑五、网一等促销带来脉冲式流量，系统需具备弹性与降级能力。

## 2.2 架构目标

| 目标维度 | 具体要求 |
| --- | --- |
| 业务扩展 | 新增国家、币种、语言、渠道与仓库时，改动尽量局部化，复用核心交易链路。 |
| 数据一致性 | 订单、支付、库存、履约之间保证最终一致，关键操作具备幂等与可追溯能力。 |
| 高可用性 | 核心交易链路具备降级、限流、重试与补偿能力，单点故障不影响整体下单。 |
| 可演进性 | 从模块化单体起步，按领域成熟度逐步服务化，避免过早分布式复杂度。 |
| 可观测性 | 关键链路具备日志、指标、链路追踪与业务对账能力。 |
| 合规安全 | 满足税务、隐私与支付合规要求，敏感数据受控。 |

# 3. 总体系统架构

## 3.1 架构原则

- 模块化单体起步：以清晰的领域边界组织代码，先保证交付速度，再按需拆分。

- 事件驱动解耦：领域之间通过事件协作，降低同步耦合，支撑最终一致。

- 核心领域逐步服务化：优先服务化高频变更、独立伸缩或强隔离需求的领域。

- 渠道适配器与防腐层：外部平台模型与内部领域模型隔离，变化被约束在适配层。

- 读写分离：交易数据库、查询模型、搜索索引与数据仓库分离，避免报表拖垮交易。

## 3.2 分层视图

| 层次 | 职责 | 典型组件 |
| --- | --- | --- |
| 渠道接入层 | 对接独立站、第三方平台、社交渠道，处理鉴权、限流、签名与协议转换。 | API 网关、渠道适配器、Webhook 接收器 |
| 应用层 | 编排用例，组织领域服务完成下单、支付、履约等业务流程。 | 应用服务、命令/查询处理器 |
| 领域层 | 承载核心业务规则与状态机，是业务不变量的事实来源。 | 聚合、实体、领域服务、领域事件 |
| 数据层 | 持久化交易数据、快照、事件与查询模型。 | PostgreSQL、搜索索引、数据仓库 |
| 基础设施 | 提供消息、缓存、任务调度、配置与可观测性支撑。 | 消息队列、缓存、任务调度、监控告警 |

## 3.3 领域全景

平台主要领域及其职责如下：

| 领域 | 核心职责 |
| --- | --- |
| 商品中心 | SPU/SKU 主数据、属性、媒体、类目与品牌管理。 |
| 渠道中心 | 渠道档案、渠道商品映射、外部状态映射与同步补偿。 |
| 定价中心 | 多区域、多渠道、多币种的区域价格与促销价管理。 |
| 用户与地址 | 客户档案、收货地址、账号与合规信息。 |
| 购物车与结算 | 购物车、结算、税费与运费试算、优惠计算。 |
| 订单中心 | 订单创建、订单状态机、订单快照与历史。 |
| 支付中心 | 支付单、支付尝试、回调幂等、支付事件与对账。 |
| 库存中心 | 可分库存、锁定、扣减、回补与跨仓调拨。 |
| 履约中心 | 履约单拆分、仓库分配、拣货打包与发货。 |
| 物流中心 | 承运商、运单、轨迹事件与异常处理。 |
| 售后与退款 | 退换货、退款、拒付与售后状态流转。 |
| 税务与合规 | 税率规则版本、申报要素、清关资料与合规校验。 |
| 营销中心 | 优惠券、活动、折扣与营销规则。 |
| 数据分析与财务对账 | 指标报表、经营分析与支付/库存对账。 |

# 4. 领域边界设计

## 4.1 边界划分原则

- 以业务能力而非技术层次划分边界，每个领域拥有独立的数据主权。

- 跨领域访问通过显式接口或事件，禁止直接读写他人表。

- 聚合内部保证强一致，聚合之间保证最终一致。

- 外部系统差异隔离在适配层，内部模型保持稳定。

## 4.2 聚合与一致性边界

| 聚合 | 聚合根 | 一致性范围 | 跨聚合协作方式 |
| --- | --- | --- | --- |
| 商品 | SPU | SPU 与其 SKU、属性 | 对外发布商品事件 |
| 价格 | 价格单 | 某 SKU 在某区域的某渠道价格 | 结算时查询/订阅价格事件 |
| 订单 | 订单 | 订单、订单明细与快照 | 通过事件驱动支付与履约 |
| 支付 | 支付单 | 支付单与支付事件 | 支付事件驱动订单状态更新 |
| 履约 | 履约单 | 履约单与履约明细 | 履约事件驱动订单与物流 |
| 物流 | 运单 | 运单与轨迹事件 | 轨迹事件驱动履约与订单状态 |

# 5. 核心业务流程

## 5.1 下单流程

- 用户浏览商品，系统按区域、渠道、币种解析价格与可售库存。

- 加入购物车，结算时计算优惠、运费与税费。

- 提交订单：生成订单主记录，并复制商品、价格、地址、税费规则与汇率快照。

- 锁定库存，生成支付单，订单进入待支付状态。

- 支付成功后更新支付状态并触发履约流程。

## 5.2 订单状态机

订单主状态流转如下：

CREATED

-> PENDING_PAYMENT

-> PAID

-> CONFIRMED

-> FULFILLING

-> SHIPPED

-> IN_TRANSIT

-> DELIVERED

-> COMPLETED

订单需独立维护四个正交状态，避免单状态字段相互覆盖：

| 状态字段 | 含义 | 典型取值 |
| --- | --- | --- |
| order_status | 订单主流程状态 | CREATED / PENDING_PAYMENT / PAID / CONFIRMED / FULFILLING / SHIPPED / IN_TRANSIT / DELIVERED / COMPLETED / CANCELLED |
| payment_status | 支付状态 | UNPAID / AUTHORIZED / PARTIALLY_PAID / PAID / REFUNDING / PARTIALLY_REFUNDED / REFUNDED / FAILED |
| fulfillment_status | 履约状态 | UNFULFILLED / PARTIALLY_FULFILLED / FULFILLED / RETURNED |
| after_sale_status | 售后状态 | NONE / REQUESTED / PROCESSING / RESOLVED / REJECTED |

## 5.3 支付流程

- 支付单独立建模，一个订单允许多次支付尝试。

- 支付结果以服务端回调为准，回调必须幂等，重复回调不影响结果。

- 支付事件表保存外部回调原始报文，便于追溯与重放。

- 覆盖支付失败、超时、退款与拒付等异常分支。

- 通过对账任务修正支付状态与订单状态的不一致。

## 5.4 履约与物流流程

- 订单按库存位置与履约能力拆分为一个或多个履约单。

- 履约单驱动仓库拣货、打包、发货，生成运单。

- 承运商轨迹事件回传，更新物流状态并驱动订单状态推进。

- 异常件、退回件进入人工处理与补偿流程。

# 6. 实施路线图与关键里程碑

实施路线采用分阶段推进策略，先打通最小交易闭环，再逐步扩展渠道、仓库与市场，最后做服务化与全球化。

| 阶段 | 名称 | 关键目标 | 核心交付物 | 验收标准 |
| --- | --- | --- | --- | --- |
| 阶段 0 | 领域建模与准备 | 统一领域边界与技术基线 | 领域模型、实体关系、DDL、技术选型 | 模型评审通过，DDL 可在测试库成功执行 |
| 阶段 1 | 交易 MVP | 打通下单-支付最小闭环 | 商品、购物车、订单、支付能力 | 单渠道可完成下单与支付，订单状态可追溯 |
| 阶段 2 | 单仓履约 | 打通履约与物流 | 履约单、运单、轨迹 | 订单可发货并可查询轨迹 |
| 阶段 3 | 生产化 | 可靠性与可运维 | 幂等、重试、对账、监控告警 | 压测达标，对账任务可用，告警可收敛 |
| 阶段 4 | 多渠道 | 接入第三方平台与社交渠道 | 渠道适配器、外部 ID 映射、同步补偿 | 多渠道订单统一入库，状态双向同步 |
| 阶段 5 | 多仓与售后 | 多仓拆分与售后退款 | 多仓履约、退款、退换货 | 一单多仓可拆分履约，退款可闭环 |
| 阶段 6 | 全球化 | 多市场落地 | 多语言、多币种、税率规则、清关资料 | 目标市场可独立配置并合规运行 |
| 阶段 7 | 服务化 | 按成熟度拆分服务 | 核心领域独立服务、事件总线 | 关键域可独立部署与伸缩 |

## 6.1 里程碑与依赖

- 阶段 1 依赖阶段 0 的领域模型与 DDL 冻结。

- 阶段 2 依赖阶段 1 的订单与库存能力。

- 阶段 3 可与阶段 4 部分并行，但可靠性基建须先于多渠道放量。

- 阶段 6 的税与合规能力依赖阶段 5 的售后与多仓模型。

## 6.2 团队分工

| 角色 | 主要职责 |
| --- | --- |
| 架构组 | 领域边界、技术选型、关键设计评审与跨域一致性方案。 |
| 交易研发组 | 商品、购物车、订单、支付、库存领域实现。 |
| 履约研发组 | 履约、物流、仓库对接与轨迹处理。 |
| 渠道研发组 | 渠道适配器、外部同步与补偿。 |
| 数据与平台组 | 数据模型、对账、报表、监控与基础设施。 |
| 测试与质量组 | 用例设计、自动化测试、压测与回归。 |
| 产品与运营组 | 业务规则定义、验收与上线运营。 |

## 6.3 发布策略

- 灰度发布：按渠道或流量比例逐步放量，观察核心指标后再全量。

- 特性开关：新能力默认关闭，可快速回退而不回滚代码。

- 可回滚或前向修复：数据库变更优先保证向前兼容，避免破坏性回滚。

# 7. 商品与订单实体关系

## 7.1 商品实体层级

SPU

└── SKU

├── 区域价格 (SKU_PRICE)

├── 渠道商品映射 (CHANNEL_LISTING)

├── 库存

└── 订单明细引用

## 7.2 核心实体关系

| 关系 | 基数 | 说明 |
| --- | --- | --- |
| SPU - SKU | 1 : N | 一个 SPU 下有多个可售 SKU。 |
| SKU - SKU_PRICE | 1 : N | 一个 SKU 在不同区域、渠道、币种下有多条价格。 |
| SKU - CHANNEL_LISTING | 1 : N | 一个 SKU 可映射到多个渠道商品。 |
| CUSTOMER - ORDERS | 1 : N | 一个客户可有多个订单。 |
| CUSTOMER - CUSTOMER_ADDRESS | 1 : N | 一个客户可有多个收货地址。 |
| ORDERS - ORDER_ITEMS | 1 : N | 一个订单包含多条明细。 |
| ORDER_ITEMS - ORDER_ITEM_SNAPSHOTS | 1 : 1 | 每条明细对应一份商品与价格快照。 |
| ORDERS - ORDER_SNAPSHOTS | 1 : 1 | 每个订单对应一份地址、税费与汇率快照。 |
| ORDERS - PAYMENTS | 1 : N | 一个订单可有多次支付尝试。 |
| PAYMENTS - PAYMENT_EVENTS | 1 : N | 一个支付单对应多条外部回调事件。 |
| ORDERS - REFUNDS | 1 : N | 一个订单可有多次退款。 |
| ORDERS - FULFILLMENT_ORDERS | 1 : N | 一个订单可拆分为多个履约单。 |
| FULFILLMENT_ORDERS - FULFILLMENT_ITEMS | 1 : N | 一个履约单包含多条履约明细。 |
| FULFILLMENT_ORDERS - SHIPMENTS | 1 : N | 一个履约单可生成多个运单。 |
| SHIPMENTS - TRACKING_EVENTS | 1 : N | 一个运单对应多条轨迹事件。 |

## 7.3 快照模型

订单创建时需要复制以下信息，形成不可变的历史事实：

- 商品：名称、SKU 编码、属性、图片、原产地、HS Code。

- 申报：申报品名、申报价值与申报币种。

- 价格：下单价格与币种。

- 收货：收货人与收货地址。

- 规则：税费规则版本与汇率版本。

商品主数据

-> 下单时复制快照

-> 订单交易事实

核心原则：历史订单不依赖当前商品、当前价格或当前客户地址，任何主数据变更都不影响既有订单的展示与对账。

## 7.4 金额模型

金额一律使用最小货币单位整数保存，禁止使用浮点数：

39.99 USD  ->  amount_minor = 3999 , currency_code = USD

total_amount = subtotal_amount

- discount_amount

+ shipping_amount

+ tax_amount

## 7.5 多仓履约关系

订单 ORD-1001

├── 履约单 F-001 : 美国仓 , 商品 A

└── 履约单 F-002 : 中国仓 , 商品 B

ORDER 1 ─── N FULFILLMENT_ORDER

## 7.6 渠道适配

内部 SKU

-> 渠道适配层

平台商品

适配器需处理：商品字段转换、订单字段转换、外部状态映射、Webhook、API 限流、重试、签名校验、幂等、外部 ID 映射与同步补偿。

# 8. 核心数据库模型

## 8.1 设计原则

- 数据库：PostgreSQL 15+，统一使用 commerce schema。

- 主键：BIGINT GENERATED ALWAYS AS IDENTITY。

- 时间：TIMESTAMPTZ；扩展字段：JSONB；金额：BIGINT；币种：CHAR(3)；国家：CHAR(2)。

- 外部 ID 使用唯一约束，状态字段使用 CHECK 约束。

- 核心查询建立索引，价格有效期使用排他约束防止重叠。

## 8.2 表清单

| 域 | 表名 | 说明 |
| --- | --- | --- |
| 商品 | product_spu | 商品标准单元主档。 |
| 商品 | product_sku | 可售库存单元。 |
| 商品 | sku_price | 区域/渠道/币种价格。 |
| 商品 | channel_listing | 渠道商品映射。 |
| 客户 | customer | 客户档案。 |
| 客户 | customer_address | 收货地址。 |
| 订单 | orders | 订单主表。 |
| 订单 | order_items | 订单明细。 |
| 订单 | order_item_snapshots | 明细商品与价格快照。 |
| 订单 | order_snapshots | 订单地址、税费与汇率快照。 |
| 订单 | order_state_histories | 订单状态变更历史。 |
| 支付 | payments | 支付单。 |
| 支付 | payment_events | 支付回调事件。 |
| 支付 | refunds | 退款单。 |
| 履约 | fulfillment_orders | 履约单。 |
| 履约 | fulfillment_items | 履约明细。 |
| 物流 | shipments | 运单。 |
| 物流 | tracking_events | 物流轨迹事件。 |

# 9. PostgreSQL 建表 SQL

以下脚本基于第 7 章实体关系生成，适用于 PostgreSQL 15+。生产环境执行前请遵循第 11 章的迁移策略。

BEGIN;

CREATE SCHEMA IF NOT EXISTS commerce;

SET search_path TO commerce;

------------------------------------------------------------

-- 1. 商品域

------------------------------------------------------------

CREATE TABLE product_spu (

spu_id              BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

spu_code            VARCHAR(64) NOT NULL UNIQUE,

brand_id            BIGINT,

category_id         BIGINT,

default_name        VARCHAR(255) NOT NULL,

default_description TEXT,

status              VARCHAR(32) NOT NULL DEFAULT 'DRAFT',

default_image_url   TEXT,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT ck_product_spu_status

CHECK (status IN ('DRAFT', 'PUBLISHED', 'ON_SALE', 'SUSPENDED', 'OFF_SALE'))

);

CREATE TABLE product_sku (

sku_id                  BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

spu_id                  BIGINT NOT NULL,

sku_code                VARCHAR(64) NOT NULL UNIQUE,

barcode                 VARCHAR(128),

attributes_json         JSONB NOT NULL DEFAULT '{}'::JSONB,

weight_grams            INTEGER,

length_mm               INTEGER,

width_mm                INTEGER,

height_mm               INTEGER,

origin_country_code     CHAR(2),

hs_code                 VARCHAR(32),

material                VARCHAR(255),

battery_type            VARCHAR(64),

dangerous_goods_flag    BOOLEAN NOT NULL DEFAULT FALSE,

status                  VARCHAR(32) NOT NULL DEFAULT 'ACTIVE',

created_at              TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at              TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_product_sku_spu

FOREIGN KEY (spu_id) REFERENCES product_spu (spu_id),

CONSTRAINT ck_product_sku_status

CHECK (status IN ('ACTIVE', 'INACTIVE', 'FROZEN'))

);

CREATE TABLE sku_price (

price_id            BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

sku_id              BIGINT NOT NULL,

country_code        CHAR(2) NOT NULL,

channel_code        VARCHAR(64) NOT NULL DEFAULT 'DIRECT',

currency_code       CHAR(3) NOT NULL,

list_amount         BIGINT NOT NULL,

sale_amount         BIGINT NOT NULL,

effective_from      TIMESTAMPTZ NOT NULL,

effective_to        TIMESTAMPTZ,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_sku_price_sku

FOREIGN KEY (sku_id) REFERENCES product_sku (sku_id),

CONSTRAINT ck_sku_price_amount

CHECK (list_amount >= 0 AND sale_amount >= 0)

);

CREATE TABLE channel_listing (

listing_id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

channel_code        VARCHAR(64) NOT NULL,

external_product_id VARCHAR(128) NOT NULL,

external_sku_id     VARCHAR(128),

sku_id              BIGINT,

listing_status      VARCHAR(32) NOT NULL DEFAULT 'DRAFT',

payload_json        JSONB NOT NULL DEFAULT '{}'::JSONB,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_channel_listing_sku

FOREIGN KEY (sku_id) REFERENCES product_sku (sku_id),

CONSTRAINT uq_channel_listing_external

UNIQUE (channel_code, external_product_id, external_sku_id),

CONSTRAINT ck_channel_listing_status

CHECK (listing_status IN ('DRAFT', 'PENDING', 'LIVE', 'PAUSED', 'CLOSED'))

);

------------------------------------------------------------

-- 2. 客户域

------------------------------------------------------------

CREATE TABLE customer (

customer_id     BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

customer_no     VARCHAR(64) NOT NULL UNIQUE,

email           VARCHAR(320),

phone           VARCHAR(64),

display_name    VARCHAR(255),

country_code    CHAR(2),

status          VARCHAR(32) NOT NULL DEFAULT 'ACTIVE',

created_at      TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at      TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT ck_customer_status

CHECK (status IN ('ACTIVE', 'INACTIVE', 'BLOCKED'))

);

CREATE TABLE customer_address (

address_id      BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

customer_id     BIGINT NOT NULL,

recipient_name  VARCHAR(255) NOT NULL,

recipient_phone VARCHAR(64),

country_code    CHAR(2) NOT NULL,

state_code      VARCHAR(64),

city            VARCHAR(128) NOT NULL,

district        VARCHAR(128),

address_line1   VARCHAR(255) NOT NULL,

address_line2   VARCHAR(255),

postal_code     VARCHAR(32),

is_default      BOOLEAN NOT NULL DEFAULT FALSE,

created_at      TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at      TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_customer_address_customer

FOREIGN KEY (customer_id) REFERENCES customer (customer_id)

);

------------------------------------------------------------

-- 3. 订单域

------------------------------------------------------------

CREATE TABLE orders (

order_id            BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

order_no            VARCHAR(64) NOT NULL UNIQUE,

customer_id         BIGINT,

channel_code        VARCHAR(64) NOT NULL DEFAULT 'DIRECT',

external_order_id   VARCHAR(128),

country_code        CHAR(2) NOT NULL,

currency_code       CHAR(3) NOT NULL,

subtotal_amount     BIGINT NOT NULL DEFAULT 0,

discount_amount     BIGINT NOT NULL DEFAULT 0,

shipping_amount     BIGINT NOT NULL DEFAULT 0,

tax_amount          BIGINT NOT NULL DEFAULT 0,

total_amount        BIGINT NOT NULL DEFAULT 0,

order_status        VARCHAR(32) NOT NULL DEFAULT 'CREATED',

payment_status      VARCHAR(32) NOT NULL DEFAULT 'UNPAID',

fulfillment_status  VARCHAR(32) NOT NULL DEFAULT 'UNFULFILLED',

after_sale_status   VARCHAR(32) NOT NULL DEFAULT 'NONE',

placed_at           TIMESTAMPTZ,

paid_at             TIMESTAMPTZ,

cancelled_at        TIMESTAMPTZ,

completed_at        TIMESTAMPTZ,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_orders_customer

FOREIGN KEY (customer_id) REFERENCES customer (customer_id),

CONSTRAINT uq_orders_external_order

UNIQUE (channel_code, external_order_id),

CONSTRAINT ck_orders_order_status

CHECK (order_status IN ('CREATED','PENDING_PAYMENT','PAID','CONFIRMED',

'FULFILLING','SHIPPED','IN_TRANSIT','DELIVERED',

'COMPLETED','CANCELLED')),

CONSTRAINT ck_orders_payment_status

CHECK (payment_status IN ('UNPAID','AUTHORIZED','PARTIALLY_PAID','PAID',

'REFUNDING','PARTIALLY_REFUNDED','REFUNDED','FAILED')),

CONSTRAINT ck_orders_fulfillment_status

CHECK (fulfillment_status IN ('UNFULFILLED','PARTIALLY_FULFILLED','FULFILLED','RETURNED')),

CONSTRAINT ck_orders_after_sale_status

CHECK (after_sale_status IN ('NONE','REQUESTED','PROCESSING','RESOLVED','REJECTED'))

);

CREATE TABLE order_items (

order_item_id       BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

order_id            BIGINT NOT NULL,

sku_id              BIGINT,

sku_code            VARCHAR(64) NOT NULL,

quantity            INTEGER NOT NULL,

unit_price_amount   BIGINT NOT NULL,

discount_amount     BIGINT NOT NULL DEFAULT 0,

tax_amount          BIGINT NOT NULL DEFAULT 0,

line_total_amount   BIGINT NOT NULL,

currency_code       CHAR(3) NOT NULL,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_order_items_order

FOREIGN KEY (order_id) REFERENCES orders (order_id),

CONSTRAINT ck_order_items_quantity

CHECK (quantity > 0)

);

CREATE TABLE order_item_snapshots (

snapshot_id             BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

order_item_id           BIGINT NOT NULL UNIQUE,

product_name            VARCHAR(255) NOT NULL,

sku_code                VARCHAR(64) NOT NULL,

attributes_json         JSONB NOT NULL DEFAULT '{}'::JSONB,

image_url               TEXT,

origin_country_code     CHAR(2),

hs_code                 VARCHAR(32),

declared_name           VARCHAR(255),

declared_value_amount   BIGINT,

declared_currency_code  CHAR(3),

unit_price_amount       BIGINT NOT NULL,

currency_code           CHAR(3) NOT NULL,

created_at              TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_order_item_snapshots_item

FOREIGN KEY (order_item_id) REFERENCES order_items (order_item_id)

);

CREATE TABLE order_snapshots (

snapshot_id             BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

order_id                BIGINT NOT NULL UNIQUE,

buyer_name              VARCHAR(255),

buyer_email             VARCHAR(320),

recipient_name          VARCHAR(255) NOT NULL,

recipient_phone         VARCHAR(64),

country_code            CHAR(2) NOT NULL,

state_code              VARCHAR(64),

city                    VARCHAR(128) NOT NULL,

district                VARCHAR(128),

address_line1           VARCHAR(255) NOT NULL,

address_line2           VARCHAR(255),

postal_code             VARCHAR(32),

tax_rule_version        VARCHAR(128),

exchange_rate_version   VARCHAR(128),

exchange_rate           NUMERIC(30, 12),

raw_address_json        JSONB NOT NULL DEFAULT '{}'::JSONB,

created_at              TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_order_snapshots_order

FOREIGN KEY (order_id) REFERENCES orders (order_id)

);

CREATE TABLE order_state_histories (

history_id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

order_id            BIGINT NOT NULL,

from_status         VARCHAR(32),

to_status           VARCHAR(32) NOT NULL,

status_type         VARCHAR(32) NOT NULL,

reason              VARCHAR(255),

operator_type       VARCHAR(32) NOT NULL DEFAULT 'SYSTEM',

operator_id         VARCHAR(128),

occurred_at         TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_order_state_histories_order

FOREIGN KEY (order_id) REFERENCES orders (order_id),

CONSTRAINT ck_order_state_histories_type

CHECK (status_type IN ('ORDER','PAYMENT','FULFILLMENT','AFTER_SALE'))

);

------------------------------------------------------------

-- 4. 支付域

------------------------------------------------------------

CREATE TABLE payments (

payment_id          BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

payment_no          VARCHAR(64) NOT NULL UNIQUE,

order_id            BIGINT NOT NULL,

provider            VARCHAR(64) NOT NULL,

provider_payment_id VARCHAR(128),

method              VARCHAR(32),

amount              BIGINT NOT NULL,

currency_code       CHAR(3) NOT NULL,

payment_status      VARCHAR(32) NOT NULL DEFAULT 'INITIATED',

idempotency_key     VARCHAR(128) NOT NULL UNIQUE,

paid_at             TIMESTAMPTZ,

expired_at          TIMESTAMPTZ,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_payments_order

FOREIGN KEY (order_id) REFERENCES orders (order_id),

CONSTRAINT ck_payments_status

CHECK (payment_status IN ('INITIATED','PENDING','AUTHORIZED','SUCCEEDED',

'FAILED','CANCELLED','EXPIRED'))

);

CREATE TABLE payment_events (

payment_event_id           BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

payment_id                 BIGINT NOT NULL,

provider                   VARCHAR(64) NOT NULL,

provider_event_id          VARCHAR(128) NOT NULL,

event_type                 VARCHAR(64) NOT NULL,

event_status               VARCHAR(32),

payload_json               JSONB NOT NULL DEFAULT '{}'::JSONB,

received_at                TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

processed_at               TIMESTAMPTZ,

CONSTRAINT fk_payment_events_payment

FOREIGN KEY (payment_id) REFERENCES payments (payment_id),

CONSTRAINT uq_payment_events_provider_event

UNIQUE (provider, provider_event_id)

);

CREATE TABLE refunds (

refund_id           BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

refund_no           VARCHAR(64) NOT NULL UNIQUE,

order_id            BIGINT NOT NULL,

payment_id          BIGINT,

amount              BIGINT NOT NULL,

currency_code       CHAR(3) NOT NULL,

refund_status       VARCHAR(32) NOT NULL DEFAULT 'REQUESTED',

reason              VARCHAR(255),

provider_refund_id  VARCHAR(128),

requested_at        TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

completed_at        TIMESTAMPTZ,

CONSTRAINT fk_refunds_order

FOREIGN KEY (order_id) REFERENCES orders (order_id),

CONSTRAINT fk_refunds_payment

FOREIGN KEY (payment_id) REFERENCES payments (payment_id),

CONSTRAINT ck_refunds_status

CHECK (refund_status IN ('REQUESTED','APPROVED','PROCESSING','SUCCEEDED','FAILED','REJECTED'))

);

------------------------------------------------------------

-- 5. 履约与物流域

------------------------------------------------------------

CREATE TABLE fulfillment_orders (

fulfillment_id      BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

fulfillment_no      VARCHAR(64) NOT NULL UNIQUE,

order_id            BIGINT NOT NULL,

warehouse_code      VARCHAR(64) NOT NULL,

fulfillment_status  VARCHAR(32) NOT NULL DEFAULT 'CREATED',

allocation_reason   VARCHAR(255),

estimated_ship_at   TIMESTAMPTZ,

actual_ship_at      TIMESTAMPTZ,

completed_at        TIMESTAMPTZ,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_fulfillment_orders_order

FOREIGN KEY (order_id) REFERENCES orders (order_id),

CONSTRAINT ck_fulfillment_orders_status

CHECK (fulfillment_status IN ('CREATED','ALLOCATED','PICKING','PACKED','SHIPPED','DELIVERED','CANCELLED'))

);

CREATE TABLE fulfillment_items (

fulfillment_item_id BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

fulfillment_id      BIGINT NOT NULL,

order_item_id       BIGINT NOT NULL,

quantity            INTEGER NOT NULL,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_fulfillment_items_fulfillment

FOREIGN KEY (fulfillment_id) REFERENCES fulfillment_orders (fulfillment_id),

CONSTRAINT fk_fulfillment_items_order_item

FOREIGN KEY (order_item_id) REFERENCES order_items (order_item_id),

CONSTRAINT ck_fulfillment_items_quantity

CHECK (quantity > 0)

);

CREATE TABLE shipments (

shipment_id         BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

shipment_no         VARCHAR(64) NOT NULL UNIQUE,

fulfillment_id      BIGINT NOT NULL,

carrier_code        VARCHAR(64) NOT NULL,

tracking_no         VARCHAR(128),

shipment_status     VARCHAR(32) NOT NULL DEFAULT 'CREATED',

shipped_at          TIMESTAMPTZ,

delivered_at        TIMESTAMPTZ,

created_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

updated_at          TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_shipments_fulfillment

FOREIGN KEY (fulfillment_id) REFERENCES fulfillment_orders (fulfillment_id),

CONSTRAINT ck_shipments_status

CHECK (shipment_status IN ('CREATED','LABEL_PRINTED','IN_TRANSIT','DELIVERED','EXCEPTION','RETURNED'))

);

CREATE TABLE tracking_events (

tracking_event_id   BIGINT GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

shipment_id         BIGINT NOT NULL,

event_code          VARCHAR(64) NOT NULL,

event_description   VARCHAR(255),

location            VARCHAR(255),

occurred_at         TIMESTAMPTZ NOT NULL,

raw_payload_json    JSONB NOT NULL DEFAULT '{}'::JSONB,

received_at         TIMESTAMPTZ NOT NULL DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT fk_tracking_events_shipment

FOREIGN KEY (shipment_id) REFERENCES shipments (shipment_id)

);

------------------------------------------------------------

-- 6. 索引

------------------------------------------------------------

CREATE INDEX idx_product_sku_spu       ON product_sku (spu_id);

CREATE INDEX idx_sku_price_lookup      ON sku_price (sku_id, country_code, channel_code, currency_code, effective_from);

CREATE INDEX idx_channel_listing_sku   ON channel_listing (sku_id);

CREATE INDEX idx_orders_customer       ON orders (customer_id);

CREATE INDEX idx_orders_status         ON orders (order_status, created_at);

CREATE INDEX idx_orders_placed_at      ON orders (placed_at);

CREATE INDEX idx_order_items_order     ON order_items (order_id);

CREATE INDEX idx_order_state_histories ON order_state_histories (order_id, occurred_at);

CREATE INDEX idx_payments_order        ON payments (order_id);

CREATE INDEX idx_payment_events_payment ON payment_events (payment_id);

CREATE INDEX idx_refunds_order         ON refunds (order_id);

CREATE INDEX idx_fulfillment_orders_order ON fulfillment_orders (order_id);

CREATE INDEX idx_shipments_fulfillment ON shipments (fulfillment_id);

CREATE INDEX idx_tracking_events_shipment ON tracking_events (shipment_id, occurred_at);

------------------------------------------------------------

-- 7. 价格有效期防重叠

------------------------------------------------------------

CREATE EXTENSION IF NOT EXISTS btree_gist;

ALTER TABLE sku_price

ADD COLUMN effective_range TSTZRANGE

GENERATED ALWAYS AS (

tstzrange(effective_from, COALESCE(effective_to, 'infinity'::TIMESTAMPTZ), '[)')

) STORED;

ALTER TABLE sku_price

ADD CONSTRAINT ex_sku_price_no_overlap

EXCLUDE USING gist (

sku_id WITH =,

country_code WITH =,

channel_code WITH =,

currency_code WITH =,

effective_range WITH &&

);

COMMIT;

# 10. 数据一致性与业务约束

## 10.1 一致性机制

| 机制 | 适用场景 | 作用 |
| --- | --- | --- |
| 幂等键 | 下单、支付回调、退款 | 重复请求不产生重复数据。 |
| 本地消息表 | 跨领域事件投递 | 业务事务与消息同库落库，保证不丢消息。 |
| 事件重试 | 异步消费失败 | 按退避策略重试，提升成功率。 |
| 死信队列 | 多次重试仍失败 | 隔离问题消息，便于人工介入。 |
| 消息重放 | 下游数据缺失或错误 | 基于事件日志重建状态。 |
| 支付对账 | 支付与订单状态不一致 | 定时比对并修正状态。 |
| 库存对账 | 库存台账与实际不符 | 发现并修正库存偏差。 |
| 物流补同步 | 轨迹缺失或中断 | 补偿拉取轨迹事件。 |
| 数据库事务 | 聚合内部变更 | 保证聚合内部强一致。 |
| 状态机 | 订单、支付、履约 | 约束合法状态流转。 |
| 人工补偿 | 复杂异常 | 兜底处理无法自动修复的场景。 |

## 10.2 关键业务约束

- 订单金额一致性：total = subtotal - discount + shipping + tax。

- 金额单位一致性：同一订单内明细、支付、退款币种必须一致。

- 退款上限：累计退款金额不得超过订单实付金额。

- 状态流转合法性：由状态机校验，非法流转必须拒绝并记录。

- 快照不可变：快照一经写入不得修改，仅可追加。

- 外部 ID 唯一：同一渠道下外部订单与外部支付 ID 唯一。

说明：跨表金额与退款上限等约束建议在服务层实现，并通过定时对账任务校验，避免在数据库层引入复杂触发器影响写入性能。

# 11. 生产迁移与发布策略

## 11.1 变更原则

生产环境数据库变更遵循 Expand / Migrate / Transition / Contract 四阶段，确保向前兼容、可回滚或可前向修复。

Expand      : 新增表、字段、索引（可选、可空，兼容旧代码）

Migrate     : 部署兼容新旧结构的代码，双写或渐进读取

Transition  : 回填与校验数据，切换读写路径

Contract    : 确认无依赖后，延迟删除旧结构

## 11.2 执行要求

- 评估锁：明确 DDL 是否会长时间持有排他锁，优先使用 ONLINE / CONCURRENTLY 方式。

- 评估复制延迟：大批量写操作需分批执行，监控主从延迟。

- 控制批量：分批提交并记录检查点，支持暂停与终止。

- 数据校验：回填后执行行数与关键字段校验。

- 延迟删除：旧字段/表至少保留一个观察周期再清理。

- 回滚或前向修复：优先设计前向修复方案，避免破坏性回滚。

注意：索引创建建议使用 CREATE INDEX CONCURRENTLY，并确认在事务外执行。

# 12. 风险、验收标准与后续演进

## 12.1 关键风险

| 风险 | 影响 | 应对措施 |
| --- | --- | --- |
| 渠道模型差异大 | 适配成本高、易出错 | 统一防腐层与映射契约，建立渠道回归用例。 |
| 支付回调不可靠 | 订单状态不一致 | 幂等 + 事件表 + 对账任务三重保障。 |
| 库存超卖 | 履约失败与客诉 | 锁定扣减分离，库存对账与超卖告警。 |
| 多仓拆分错误 | 运费与时效异常 | 仓库分配策略可配置，拆分结果可人工干预。 |
| 税费与汇率变化 | 结算金额偏差 | 规则版本化，订单快照锁定计算依据。 |
| 大促流量峰值 | 系统过载 | 限流降级、异步化、容量预案与压测。 |
| 数据迁移风险 | 线上事故 | Expand/Contract 策略，分批可控可回滚。 |

## 12.2 验收标准

- 功能：下单-支付-履约-物流-售后主链路端到端可用。

- 一致性：支付、库存、订单状态在异常与重试下保持最终一致。

- 性能：大促峰值流量下核心接口满足既定响应时间与成功率。

- 可观测：核心链路具备日志、指标、追踪与对账报表。

- 可运维：具备灰度、限流、降级、回滚与前向修复预案。

## 12.3 后续演进

- 补充类目、品牌、商品多语言、商品媒体与税率规则相关表。

- 完善库存中心模型，覆盖预占、释放、调拨与盘点。

- 引入迁移工具（如 Flyway / Liquibase）管理数据库版本与变更目录。

- 为核心领域建立查询模型与搜索索引，支撑商品与订单检索。

- 按领域成熟度逐步将商品、订单、支付、履约拆分为独立服务。